GOVERNMENT OF INDIA

Ministry of Electronics & Information Technology  •  National Informatics Centre

GovUX Audit Platform

Technology Stack & Solution Architecture

Including the backend decision: FastAPI (Python) vs Fastify (Node.js)

Technical companion to BRD v1.0 — to be folded into BRD v1.1

Version 1.0  ·  6 July 2026  ·  Classification: Official

# 1.  Document status — is the BRD upgraded?

Not yet. BRD v1.0 defines the business and functional scope. It does not yet contain the technology stack, the solution architecture, the parameter-level scoring model, or the Phase-1 ML plan developed since. This document is the technical companion; its content should be merged into BRD v1.1.

| Artefact | Status | Action |
| --- | --- | --- |
| BRD v1.0 (business/functional) | Issued | Baseline |
| Benchmark & Gap Analysis | Delivered | Fold gaps into v1.1 scope |
| Scoring Model + Phase-1 ML plan | Delivered | Annex to v1.1 |
| Technology Stack & Architecture (this doc) | Delivered | Annex to v1.1 |
| BRD v1.1 (consolidated) | Pending | Merge all of the above |

Recommendation:  Issue BRD v1.1 that (a) adds the hybrid-rigour and multilingual capabilities from the gap analysis, (b) attaches the scoring model and Phase-1 ML plan as annexes, and (c) references this architecture. This document can drop in as Section 10 (Architecture) and a new Section 11 (Technology Stack).

# 2.  Architecture principles

Deterministic core, reproducible score. The audit score must be recomputable and defensible, so it is produced by rule engines and measurement — never by a black box.

Polyglot by necessity. The best tools are split across ecosystems: Lighthouse and axe-core are Node/JavaScript; the ML, Indic-NLP and scoring stack is Python. The architecture embraces this rather than forcing one language.

Queue-driven scale. The web tier is decoupled from compute-heavy audit workers by a durable queue, so audits scale independently and elastically.

Sovereign & resident. Everything runs on approved government cloud (MeghRaj / NIC) inside India; models are self-hosted; no citizen data leaves the estate.

API-first & versioned. Clean REST/OpenAPI contracts; the rules engine and scoring weights are versioned so results stay comparable over time.

# 3.  Logical architecture

Six layers, front to back. The presentation and light session logic live in the Node/Next.js world; the domain brain (scoring, rules, ML, Indic) lives in Python; the audit tools run as isolated, language-appropriate workers pulled from a queue.

| Layer | Responsibility & technology |
| --- | --- |
| 1 · Presentation | Next.js (React, TypeScript) — owner workspace + national dashboard; SSR/ISR; WCAG 2.2 AA; bilingual (Hindi/English). |
| 2 · BFF / session | Next.js Route Handlers (Node) — auth/session, SSO redirect, light aggregation and caching for the UI. No separate Fastify tier needed. |
| 3 · Core API & domain | FastAPI (Python) — audit orchestration, scoring engine, rules engine, RBAC, reporting, notifications; OpenAPI + Pydantic contracts. |
| 4 · Audit workers | Polyglot, containerised, queue-driven: Node workers run Lighthouse + axe-core + Playwright; Python workers run ML/CV + Indic NLP + rules. |
| 5 · Rules & scoring engine | Python — maps checks to GIGW/WCAG/UX4G/CWV, computes category & overall scores, guard-rails; versioned. |
| 6 · Data & storage | PostgreSQL (accounts, domains, audits, findings) + pgvector; ClickHouse (analytics/trends); MinIO/S3 (screenshots, HAR); Redis (queue/cache). |

Cross-cutting: Keycloak/Parichay SSO, Kubernetes orchestration, GPU node pool (Phase-1 ML / future VLM), Prometheus + Grafana + OpenTelemetry observability, GitLab CI/CD, Terraform IaC, HashiCorp Vault secrets.

# 4.  Full technology stack

| Concern | Technology | Why |
| --- | --- | --- |
| Frontend | Next.js + React + TypeScript, Tailwind | Your preference; SSR/SEO, accessible, one component model, huge talent pool |
| BFF / session | Next.js Route Handlers (Node) | Already present with Next.js — covers light API/auth without a second framework |
| Core backend | FastAPI (Python) + Uvicorn | Same language as scoring/ML/Indic; async; auto OpenAPI; Pydantic validation |
| Task queue / workers | Redis Streams (polyglot) + arq (Python) & BullMQ (Node); CronJob scheduler | Language-agnostic queue both Node & Python workers consume; retries/DLQ native; no Celery lock-in |
| Browser & crawl | Playwright, Scrapy | Renders JS pages; full-site discovery |
| Accessibility | axe-core, IBM Equal Access, pa11y (Node) | Industry-standard WCAG rule engines |
| Performance | Lighthouse, web-vitals, CrUX API (Node/HTTP) | Deterministic CWV — the GTmetrix-equivalent layer |
| HTTP/security checks | httpx, sslyze, testssl.sh, retire.js | TLS, headers, cookies, CVEs |
| HTML/DOM & SEO | lxml, BeautifulSoup, Nu HTML Checker, extruct | GIGW elements, validity, structured data |
| ML / CV (Phase 1) | scikit-learn, XGBoost, PyTorch, OpenCV, scikit-image | Prioritisation, image triage, layout/colour/consistency |
| NLP / Indic | spaCy, textstat, LanguageTool, fastText, AI4Bharat, Bhashini | Readability, language detection, multilingual |
| Data stores | PostgreSQL + pgvector, ClickHouse, MinIO, Redis Streams | Transactional, analytics, object, queue + cache |
| Platform | Kubernetes on MeghRaj/NIC cloud; Docker | Scale, isolation, sovereign hosting |
| Security & identity | Parichay/Keycloak SSO, Vault, WAF | Gov SSO, secrets, protection |
| Observability & CI/CD | Prometheus, Grafana, OpenTelemetry, GitLab CI, Terraform | Reliability and repeatable deploys |

# 5.  Backend decision — FastAPI (Python) vs Fastify (Node.js)

Both are excellent, fast, async frameworks. For THIS product the deciding factor is where the differentiating logic lives — and here it is overwhelmingly Python: the scoring engine, the Phase-1 ML/CV models, Indic NLP, and the data science all run in Python.

## 5.1  Side-by-side

| Criterion | FastAPI (Python) | Fastify (Node.js) |
| --- | --- | --- |
| Same language as scoring & ML | Yes — one language for API, rules, ML, Indic | No — ML/Indic stack is Python; needs a separate service |
| Same language as audit tools | Playwright has Python; Lighthouse/axe are Node → run as workers either way | Native — Lighthouse/axe/Playwright are Node |
| Same language as frontend | No (frontend is TS) | Yes — TypeScript end-to-end with Next.js |
| Raw HTTP throughput | Very good (async/Uvicorn) | Excellent — among the fastest Node frameworks |
| Data-science ecosystem | Best-in-class (pandas, sklearn, torch) | Weak — not a data-science runtime |
| Validation & auto API docs | Pydantic + automatic OpenAPI | Good (JSON-schema/typebox) |
| Reproducible scoring next to models | Yes — score & models in one runtime | No — cross-service serialisation boundary |
| Gov / India talent pool | Very deep (Python) | Deep (JS) |

## 5.2  Recommendation

Use FastAPI (Python) for the core backend — not Fastify.  The product's brain (scoring, ML/CV, Indic NLP, rules) is Python. Hosting the API in the same runtime removes a whole cross-service boundary and keeps the reproducible score and its models together. You do NOT need Fastify: Next.js already gives you a Node BFF layer for light UI/session work, and the Node-native audit tools (Lighthouse, axe-core, Playwright) run as containerised workers regardless of backend choice.

When Fastify would win instead: if this were an I/O-heavy CRUD product with no ML and a desire for a single TypeScript codebase end-to-end. That is not this product — the ML and scoring make Python the natural home for the domain logic.

### The clean shape

Next.js (React/TS) — frontend + light BFF/session (Node). Your preference, validated.

FastAPI (Python) — core API, orchestration, scoring, rules, ML services.

Polyglot workers — Node containers for Lighthouse/axe/Playwright; Python containers for ML/CV/Indic — all pulled from the queue.

Net: two runtimes total (Node for UI+JS-tools, Python for brain+ML), each used only where it is strongest — the simplest split that still uses the best tool for every job.

# 6.  Frontend — why Next.js is the right choice

Server-side rendering / static generation → fast first paint and good Core Web Vitals (the platform must pass its own audit).

Accessible React component model → easier to hit WCAG 2.2 AA in the product's own UI.

Built-in Node BFF (Route Handlers) → auth, SSO redirects and UI aggregation without a second backend framework.

Bilingual/i18n support and a huge talent pool → maintainable across government teams and vendors.

# 7.  Deployment & scaling

Kubernetes on approved government cloud (MeghRaj / NIC); India data residency; segregated dev/stage/prod.

Stateless FastAPI and worker pods scale horizontally; a small GPU node pool serves Phase-1 CV models (M2/M3) and any future VLM.

Redis Streams buffers audit jobs (consumer groups; both Node and Python workers consume the one queue) so thousands of domains can be processed without overloading the web tier. Retries, visibility timeouts and dead-letter are native to Redis Streams — no Celery; a Kubernetes CronJob schedules recurring audits.

Blue-green / canary deploys via CI/CD; infrastructure as code (Terraform); secrets in Vault; WAF and CERT-In-aligned hardening.

# 8.  An audit request, end to end

Step 1: Owner signs in (Next.js → Parichay SSO) and triggers an audit; the BFF calls the FastAPI API.

Step 2: FastAPI validates the request, verifies domain ownership, and enqueues an audit job.

Step 3: Node workers crawl & render pages (Playwright) and run Lighthouse + axe-core; Python workers run rules, ML/CV and Indic NLP.

Step 4: Results flow to the Python rules & scoring engine → category and overall GovUX Score with guard-rails.

Step 5: FastAPI persists findings (Postgres), evidence (MinIO) and trends (ClickHouse); notifies the owner.

Step 6: Next.js renders the report; aggregate signals roll up to the national dashboard.

— End of Technology Stack & Architecture —